## Slide 1: Haiti fEMR
Progress, Requirements, and Iteration Plan

## Slide 2: Progress
3 Meetings with client
Local environments(3/4) running (seriously, who uses Window XP?!?!?!)
1 year IntelliJ IDEA Ultimate Edition License 
Login and admin screen viewable
Other page layouts currently in progress
Change – pure XP not feasible
11-week detailed iteration plan
Kevin

## Slide 3: Requirements Overview
Must be intuitive
Primary Roles: Admin, Nurse, Physician, Pharmacist, Researcher
1 page for each role. Why?
Patient ID for easy identification
Kevin

## Slide 4: Iteration Plan – Feature Overview
Week | Sunday Meeting Milestones - Features | Date
1 | Login Screen | 15-Sep
2 | triage/medical/pharmacy page look and feel | 22-Sep
3 | fully functional site navigation | 29-Sep
4 | fully functional admin section | 6-Oct
5 | fully functional triage/medical page | 13-Oct
6 | fully functional pharmacy page | 20-Oct
7 | Extras | 27-Oct
8 | Beta Release and Extras | 3-Nov
9 | Extras | 10-Nov
10 | Release Candidate & Extras(?) | 17-Nov
11 | Release | 24-Nov
Kevin

## Slide 5: Haiti fEMR
Technology

## Slide 6: Hardware/Adhoc Network
What is Adhoc
Laptops and iPads
Power only at night
David P

## Slide 7: Play Framework - MVC
Java/Scala
Model
View
Controller
Ebean
David P

## Slide 8: N-Tier Architecture
Presentation
Business/Logic
Data
David W

## Slide 9: Bootstrap
Pre-made JS, CSS, and images
Efficient UI
David W

## Slide 10: MySQL
Open source db
Relational db management
SQL (structured query language)
Steve

## Slide 11: Guice
Dependency Injection
Inversion of Control
Steve

## Slide 12: JUnit
What is unit testing
Steve

## Slide 13: Git
GitHub
Steve

## Slide 14: Q&A